Form C – Capital Request

| Agency Priority | 3 |
| --- | --- |
|  | Provide the Agency Priority Ranking from the Executive Summary. |

| Title | SCGSAH Shingled Roof Replacement |
| --- | --- |
|  | Provide a brief, descriptive title for this request. |

| Amount | $120,000 |
| --- | --- |
|  | How much is requested for this project in FY 2019-20? This amount should correspond to the total for all funding sources on the Executive Summary. |

| CPIP Priority | Priority 1 of 6 in CPIP Plan Year FY 2019-2020, first included in SCGSAH CPIP in FY 2018 |
| --- | --- |
|  | Identify the project’s CPIP plan year and priority number, along with the first year in which the project was included in the agency’s CPIP. If not included in the agency’s CPIP, please provide an explanation. If the project involves a request for appropriated state funding, briefly describe the agency’s contingency plan in the event that state funding is not made available in the amount requested. |

| Other Approvals | OSE and OSF will need to approve the plans |
| --- | --- |
|  | What approvals have already been obtained? Are there additional approvals that must be secured in order for the project to succeed? (Institutional board, JBRC, SFAA, etc.) |

| Long-Term Planning and Sustainability | Phase I, completing architectural and engineering specifications and drawings, will be completed in FY 2019. No funds have been expended to date. No additional funds other than this present request will be requested in the future. Since this is a replacement of existing shingled roofs, no ongoing additional costs or savings are anticipated. The replacement roofs are expected to have a 20-year useful life. |
| --- | --- |
|  | What other funds have already been invested in this project (source/type, amount, timeframe)? Will other capital and/or operating funds for this project be requested in the future? If so, how much, and in which fiscal years? Has a source for those funds been identified/secured? What is the agency’s expectation with regard to additional annual costs or savings associated with this capital improvement? What source of funds will be impacted by those costs or savings? What is the expected useful life of the capital improvement? |

| Summary | SCGSAH shingled roofs were damaged in a March 2017 hail storm. The damage was discovered in August 2017 and an insurance claim was filed with the IRF. This project was not included in the 2017 CPIP since the damage was discovered after the plan submission. The shingled roofs are comprised of approximately 23,000 square feet of roof on the residence hall and 88,700 square feet on the Arts and Academic Buildings. These 20-year-old damaged roofs must now be replaced. The IRF paid $430,848 on the insurance claim. Shepard & Associates, a roofing consultant as suggested by the State Engineer, estimates the total roofing replacement to cost approximately $500,000 and professional fees to total $40,000. A Phase I A-1 for A&E work has been approved for this project with a budget of $40,000. SCGSAH plans to replace the damaged roofs with laminated asphalt and fiberglass shingle roofing systems, with a 20-year warranty, as recommended by Shepard & Associates. This request for $120,000 is to bring the total project funding up to $550,000: $430,000 from the insurance payment and $120,000 from appropriated funds. $550,000 is comprised of $500,000 labor and materials, $40,000 for architect and engineering fees and $10,000 contingency. |
| --- | --- |
|  | Provide a summary of the project and explain why it is necessary. Please refer to the budget guidelines for appropriate questions and thoroughly answer all related items. |